NEWPORT PAGNELL TOWN COUNCIL
NEIGHBOURHOOD PLAN IMPLEMENTATION GROUP MEETING
Minutes of the meeting held on
Thursday 25th September 2025 at 11.00 am. 


Present:  Cllrs Richard Abery (RA), Anne Butler (AB), Ian Carman (IC), Danny Cunningham (DC), Euan Henderson (EH) - Chair, Phil Winsor (PW). Also, Alan Mills (AM), Shar Roselman (SR) -Town Clerk, Abi Bassett (Deputy Clerk).

ITEM 1 SEPT 2025/NPIG:	APOLOGIES FOR ABSENCE 
Apologies for absence were received from Cllr Pearson. 

ITEM 2 SEPT 2025/NPIG:	MINUTES OF THE LAST MEETING
Subject to the following amendments, the minutes of the meeting held on Thursday 22nd May 2025 were accepted and agreed.
Amendment 1: Item 4.1.7 The Land Rover garage and the site of the warehouse fire are two different locations and should be listed separately.
Amendment 2: Item 4.1.7  The site of the unused paddock is on London Road, and not Tongwell Lane.

ITEM 3 SEPT 2025/NPIG:	IMPLEMENTATION OF NEIGHBOURHOOD PLAN v3. 

3.1	MEETINGS WITH DEVELOPERS
The Working Group noted that a meeting has been arranged with Paul Van Geete of MKCC to discuss the s106 provision from the Bloor homes site on 25th September at 2.00pm.

ITEM 4 SEPT 2025/NPIG:	NEIGHBOURHOOD PLAN – VERSION 4 

4.1 
4.1.1 Two Wrestlers Garage
The Working Group noted the update from Milton Keynes Council, received on 9th September “Work on this site is set to commence on the 18th September. This should involve some work on the front of the property and may affect the walkway across the front." PW advised that work had not appeared to have started by the 25th September.
SR suggested challenging Milton Keynes Council's restrictions on the historical building to make development viable. PW noted previous planning application failed due to high costs (approximately £1 million)
AM explained the listing primarily affects the frontage building.
The working group agreed to include the site in the plan as a potential brownfield site. 

4.1.2 Old London Road Allotments
The working group were advised that the land had now been leased to the Archery Club. The working group agreed to remove this site from NPv4.

4.1.3 Old Police Station site
The Clerk informed the meeting that the Structural Engineering and Mechanical & Electrical surveys were underway. Some value engineering is being done to reduce the cost of the refurbishment. The working group agreed to remove this site from the emerging Plan as the future of the site is known.

4.1.4 Marsh End Rd adjacent to Station Road car park
At a previous meeting, it was agreed that it is unlikely that a planning application for residential units would be approved here. Other uses for the land could include public or private parking, EV charging spaces, or a residential permit parking scheme. The working group discussed these options and agreed that a meeting should be sought with the current landowner to ascertain their future plans for the land.
Action: Deputy Clerk to identify and contact the landowner and request a meeting.

4.1.5 Historical buildings at the old Aston Martin site
The working group noted that a meeting with Aston Martin has been requested to discuss their future plans (if any) for the historic buildings at the old AM works, but a date had not yet been set.
Action: Deputy Clerk to chase up.

4.1.6 Brownfield Sites
To discuss what actions need to be taken in relation to the brownfield
sites already identified:
· Newport Pagnell Recycling Centre (due to close)
SR suggested it could be used for housing or serviced sites for home builders. PW raised concerns about contamination and suggested using it as a car park extension. AM noted that decontamination would be necessary and would affect site value. It was agreed that it would be raised in the meeting with Paul Van Geete to ascertain MKCC's plans for the site.
· Old Land Rover Garage on Renny Park Industrial Estate.
As the garage is now occupied; the working group agreed to remove it from the Neighbourhood Plan.
· Site of warehouse fire in 2014.
The site appears to be occupied/used as a lorry park.
Action: Cllr Abery to contact Waterline for more information on the status of the site, and report back to the next meeting.
· Lovat Meadow Caravan Park, London Road (permanently closed)
SR reported that Councillor Carr suggested using the dry portion for cemetery space and remainder as a biopark. AM highlighted the need for a redway connection from Riverside to Downs Field. The working group agreed to include this site in the plan with proposed cemetery and biopark usage.
· Empty, unused paddock on London Road (subject to flooding, would be useful for a link from MK East to London Road.)
AM explained that this site could provide a good link under the A422 to Milton Keynes East, but ownership of the land is unknown. It was agreed to search Land Registry for the landowner’s details and to establish the landowner’s intentions for the land. The site will remain in the plan pending further investigation.
Action: Deputy Clerk to attempt to locate the landowner and seek a meeting to discuss the future of the site.


4.2 Protection of ‘Green’ sites

4.2.1 The working group noted the response from O’Neill Homer on the possibility of designating the Council’s green spaces as ‘green belt’ rather than ‘grey belt’ under new planning legislation. Response – “No, a NP cannot establish Green Belt other than perhaps through Local Green Space designations, but even then, their purpose is expressly stated should not be used to establish Green Belt through the back door. The Green/Grey Belt policy changes do not apply to [Newport Pagnell], as you don’t have a Green Belt.” It was agreed to continue exploring options to protect these sites in the Neighbourhood Plan.
Action: Town Clerk to explore options with the consultant
 
4.2.2 The Clerk advised that MKCC’s Local Plan does not currently include provision for essential wildlife links between green spaces, known as Green Corridors. The Clerk is following this up with MKCC.
Action: Town Clerk to follow this up with MKCC and report back to the next meeting. 


Date of next meeting: 20th November 2025 at 11.00am. 


There being no other business to discuss, the meeting closed at 11:40am.
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